CONTRACT SCHEDULE (estimated)

Preliminary Plan Phase (estimated)

Schematic Design Phase:

Start date: 	August 29, 2011

Completion Date: 	December 23, 2011

Design Development Phase:

Start Date:	December 26, 2011

Completion Date: 	March 30, 2012

Working Drawings Phase – NIC (estimated)

Start date: 	July 25, 2012

Completion date:  	November 14, 2013

Bidding Phase Services: Estimated start date:  November 15, 2013

Construction Phase  - NIC (estimated)

Estimated Start date of Construction: March 2, 2014

Completion date of Construction:  	September 1, 2015

END OF EXHIBIT A