| Date June 22, 2009 To Potential Proposers From Judicial Council of California Administrative Office of the Courts, Office of Court Construction and Management Subject Addendum No. 1 Changes to RFP Documents New Mid-County Courthouse-Riverside Solicitation Number: OCCM-FY2008-12 |  | Action Requested Please review the changes below Deadline N/A Contact occm_solicitations@jud.ca.gov |
| --- | --- | --- |

1.  RFP – Section 4.0, Responding to this Request for Qualifications/Proposal, page 8 of 22, following paragraph shall be changed to read:

The following items will be available to view on our courtinfo website on/after June 	22, 2009:

- 90% Programming Documents

- CEQA/Final Initial Study and Mitigated Negative Declaration

- Geotechnical Investigation Report

- ALTA Survey

- TOPO Survey

2.  Attachment A – CM Agreement for Preconstruction and Construction Phase Services, Section C – Working Drawings Phase: NIC:  Page A-13, Item (ix) - First sentence of paragraph shall be modified as follows:

Contractor shall provide the Master Schedule for Construction of the Project, which

must, unless modified by a written amendment to this Agreement, and regardless of

weather conditions, be completed on or before six hundred and one (601) calendar

days from the date of Notice to Proceed with Construction.

Remainder of paragraph remains unchanged.