Appendix A – Statement of Work

Table of Contents

Appendix A –  Statement of Work	i

A.A	Section A –  Introduction and Instructions	2

A.A.1	Statement of Work Overview	2

A.A.2	Instructions	3

A.B	Section B – Project Deliverables	4

A.B.1	Project Deliverables Overview	4

A.B.2	Instructions	4

A.C	Section C – Requirements and Business Solution Response Documentation	7

A.C.1	Requirements Overview	7

A.C.2	Instructions	7

A.D	Section D – Document Management System Program Glossary	12

A.D.1	General	12

## Section A –  Introduction and Instructions

Introduction

This Statement of Work (SOW) outlines the tasks required for Contractor or Bidder (herein referred to as "Contractor") to provide <Services For Document Management System Program> to <The Judicial Council  > (hereinafter referred to as "Client").  Contractor shall perform in accordance with this SOW, which shall be effective from <Start Date>, until <End Date>.  When mutually executed for implementation, this SOW becomes contractually binding on Contractor and Client under the terms and conditions of the Professional Services Agreement, <Agreement #> effective <Effective Date> ("Agreement").

### Statement of Work Overview

As described in RFP Section VIII, Proposal Format, the Contractor must submit the required number of copies of the completed Statement of Work (SOW). The table below presents the sections of the Document Management System Program SOW to be incorporated from the Contractor’s Proposal. This SOW will be negotiated and revised by the parties prior to contract execution and the final version will be incorporated as an Exhibit into the Document Management System Program Agreement.

Statement of Work

| Section | Description |
| --- | --- |
| A | Introduction and Instructions |
| B | Project Deliverables |
| C | Requirements and Business Solution Response Documentation |
| D | Document Management System Program Glossary |

### Instructions

The Statement of Work is not a stand-alone document, but complemented by other requirements and results in the completed Agreement. The following sections are descriptions of goods/services to be provided and are defined herein. Instructions to complete each section of the SOW are detailed in the following pages.

Section A – Introduction and Instructions

An overview of the projects including:

- Solution Plan which states the recommended approach for both the Appellate Courts and the Judicial Council deployments. This should include an acknowledgement of the proposed Estimate and Work Order documentation (Appendix B-04a and B-04b)

- Project Management Methodology

- Requirement validation process

- Test process explanation including script development and validation.

- Training Plan including methods and materials.

- Document migration tools and process including scenarios accommodating the various form of documentation and related taxonomy.

- Integration strategy for both the Appellate Courts and the Judicial Council.

Section B – Project Deliverables

This element of the Statement of Work shall reflect a deliverables–based, phased approach to the Document Management System Program Solution. The vendors are required to complete this section.

Section C – Requirements Documents

This element of the Statement of Work shall contain all Requirements Documents required by the Judicial Council for the Document Management System Program Solution. The Bidder must insert the specified requirement documents following the title pages provided in Section C.

Section D – Document Management System Program Glossary

The Bidder must insert RFP Appendix G, Glossary into Section D.

## Section B – Project Deliverables

### Project Deliverables Overview

This section of the Statement of Work consists of all Project Deliverables for the Document Management System Program Solution.

### Instructions

The Contractors shall identify the individual Project Deliverables, as well as supporting information (e.g. frequency, review period). The deliverables identified in Table A-2 shall be the same deliverable items identified by the Judicial Council in RFP Appendix B-02, Implementation and Support Requirements, as well as additional deliverables proposed by Contractors.

Note: The expectation is that at the start of any new project, the JBE involved in the initiative will have the ability to eliminate a deliverable if it is deemed unnecessary.  This must be agreed to in advance of the project and reflected in the SOW.

## 1.1 Project Concept

The following table provides a listing of key proposed deliverables that must be provided at a minimum. The Deliverables in the list below include the formal Deliverables that are required in Appendix A and D, Cost Workbook. However, there may be other work products that are part of the project artifacts that are required for project delivery but that are not formally tied to individual payments. Strategy deliverables are considered one-time deliverables and should cover the entire DMS system while Plans will be delivered multiple times throughout each project. Although Strategy deliverables are considered one-time deliverables they should be reviewed and updated during the development of Plan deliverables.  Deliverables may be leveraged from one project to another by reviewing and updating, as applicable. The Bidder shall add to the list provided below in alignment with its proposed methodology and work plan:

Bidders shall respond “Yes” or “No” to each requirement in the table below. Failure to provide a “Yes” response without providing a comment as to why the requirement cannot be met and an alternative approach may cause the Proposal to be rejected.

Table A-2: Project Concept Deliverables and Activities Roles and Responsibilities

| Deliverable Associated With Payment | Deliverable Number | Project Concept Roles and Responsibilities | Bidder | Judicial Council | Bidder Response | Bidder Comments |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1 | Provide a Project Manager (PM) to represent the Bidder in the management of the project, interfacing with the Judicial Council PM in any decisions relating to the project. | L | S |  |  |
|  | 2 | Provide a Project Manager to represent the Judicial Council business units in this project, interfacing with the Bidder’s PM, and representing the Judicial Council in any decisions relating to the project. | S | L |  |  |
|  | 3 | Assume and lead all day-to-day management of all Bidder personnel, including subcontractor personnel, and associated deliverables related to the required services. | L | R |  |  |
|  | 4 | Obtain oversight and approval through coordination with the program management office and executive management. | L | S |  |  |
|  | 5 | Interface with and support requests from the Project Manager as requested by the Judicial Council. | S | L |  |  |
|  | 6 | Provide a robust project management methodology and toolkit founded on industry best practices. | L | A |  |  |
|  | 7 | Conduct project management activities throughout the lifecycle and execute the associated plans. | L | A |  |  |
|  | 8 | Establish a formal requirements management process that shall include: Assumption Definition, Tracking, and Traceability Business and Technical Requirement Definition, Tracking, Traceability and Verification Operational Change Process Phase and Product Entry and Exit (Acceptance) Criteria Definition, Tracking and Signoff | L | A |  |  |
|  | 9 | Provide a Project Charter which outlines the scope, timeline, objectives, organization structure, project approach, high-level deliverables, resources, and governance structure. | L | A |  |  |
|  | 10 | Provide a Project Operational Change Plan that defines roles, responsibilities for establishing procedures and managing Operational Change requests. | L | A |  |  |
|  | 11 | Provide, update, and maintain throughout the lifecycle of the project a Project Schedule which includes, but is not limited to the following components: Tasks Activities Milestones Resources Dependencies Task and activity durations Critical path identification | L | A |  |  |
| Yes | 12 | Project Management Plan: Provide, update, and maintain a formal Project Management Plan (PMP) that includes the following key components: Project initiation activities Critical path identification, and dependencies Issue tracking, escalation, and resolution Operational change request approval and tracking Schedule/milestone tracking and resource allocation Budget management, expenditure control, and project earned value as mutually agreed upon by the Judicial Council and Bidder Deliverable/product review and approval and other acceptance criteria Bidder and subcontractor management Project success evaluation criteria and project close-out activities Relationships to other IT or business efforts Status and other reporting activities | L | A |  |  |
|  | 13 | Provide a Business Solution that shall define the overall design for the implementation of the Judicial Council DMS projects, including at a minimum: Business and architectural end-state design for the DMS system Integration points between the Project to consider in the design and configuration Accounting and organizational hierarchy elements for the integration and maintenance of the application Reporting strategy Document Conversion/Migration approach (optional). Format includes but not limited to hard copies, MS Office files, PDF, CAD, audio/video, and the next generation CAD etc. on the local drives or FTP sites. | L | A |  |  |
| Yes | 14 | Risk Management Plan: Provide a Risk Management Plan that shall be used, quantify the potential impact of each identified risk, present mitigation plans for each identified risk, and enact appropriate risk responses. | L | A |  |  |
|  | 15 | Implement risk mitigation measures and contingency plans as high-priority risks are identified and monitored. | L | A |  |  |
|  | 16 | Provide an Issue Management and Resolution Strategy and process including identification, tracking, and resolution of issues. | L | A |  |  |
|  | 16 | Training and Knowledge Transfer Strategy and Plan: Provide formal Training and Knowledge Transfer Strategy and Plans to document training requirements and the approach the Judicial Council support organization will use for updating training requirements, development of training curricula, and deploying training for the Judicial Council’s support staff as required. Include specific knowledge transfer milestones with clear deliverables for each set of activities described in Section B of the Statement of Work | L | A |  |  |
| Yes | 17 | Master Test Strategy: Provide a Master Test Strategy that describes the approach that will be taken to fully test all components of the system including test control and approval processes, test participants, how testing will interface with the configuration management process, and test documentation expectations for the following test types: unit, functional, volume, end-to-end, document conversion/migration validation, security, integration, response time & capacity, regression, and user-acceptance. | L | A |  |  |
|  | 18 | Provide formal Communication Strategy and Plans that shall be used to communicate with all project stakeholders throughout the life of the project including, at a minimum, the following activities: Communication with internal and external stakeholders Formal kickoffs of phases Communication of milestones Status reports | L | A |  |  |
|  | 19 | Provide a Quality Management Plan that designates a Quality Management Planning Team (made up of Bidder and Judicial Council staff) and a liaison to work with Judicial Council staff to resolve any emerging problems or areas of concern and to ensure standards are being met. | L | A |  |  |
|  | 20 | Provide a description of how Operational Changes resulting from problem solving or process improvement will be documented and approved. | L | A |  |  |
| Yes | 21 | Project Status Reports: Provide Project Status Reports and conduct regularly scheduled status meetings reviewing project progress, planned activities, major milestones and project deliverables, all critical path dependencies and bottlenecks, staffing resources, risk management, issues/issue resolution and next steps. | L | A |  |  |
|  | 22 | Provide weekly status reviews, issues logs, and progress reports at the sub-team level (e.g. DMS functional teams, technical team, deployment team). | L | S |  |  |
|  | 23 | Use the Judicial Council’s repository to store, organize, track, control and disseminate all information and items produced by and delivered to the project. | L | A |  |  |
|  | 24 | Adhere to service-level requirements (SLRs) as described in Section 0, Service-Level Requirements in this document. | L | A |  |  |
|  | 25 | Provide a toolset to support project activities such as issues management, requirements management, and change management, etc., accessible by all internal and external project team members. The data will be provided to the Judicial Council upon completion of the project. | L | A |  |  |
|  | 26 | Ensure alignment of the system with Judicial Council’s technical architecture, security guidelines and IT policies and procedures. | L | A |  |  |
|  | 27 | Investigate and document the need for and provide recommendations regarding new DMS partner products and services (e.g. application software, security management, issue tracking, data copy, and training). | L | S |  |  |
|  | 28 | Communicate project scope change process and procedures to Judicial Council stakeholders. | S | L |  |  |
|  | 29 | Prepare and track Judicial Council change requests and document impact analysis associated with proposed changes. | L | A |  |  |
|  | 30 | Approve and prioritize changes. | S | L |  |  |
|  | 31 | Provide all training necessary to ensure that Bidder project team members are appropriately skilled and knowledgeable on all industry-standard and related best practice components utilized in establishing the DMS test environments and the supporting platform. This also includes best practices on business processes and configuration of DMS to meet Judicial Council business requirements. | L | A |  |  |
|  | 32 | Provide and document a Business Process and Organizational Change Management Strategy. | L | A |  |  |
|  | 33 | Lead business process and organizational change management activities. | S | L |  |  |
|  | 34 | Document deliverable details, formats, and acceptance criteria in Deliverable Expectation Documents (DED). | L | S |  |  |
|  | 35 | Approve DED. | S | A |  |  |

# 1.2	Business Solution

Bidders shall respond with a “Y” or “N” to each requirement in the table below. Failure to provide a “Y” response without providing a comment as to why the requirement cannot be met and an alternative approach may cause the Proposal to be rejected.

Business Solution Deliverables and Roles and Responsibilities

| Deliverable Associated With Payment | Deliverable Number | Business Solution Roles and Responsibilities | Bidder | Judicial Council | Bidder Response | Bidder Comments |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1 | Conduct functional and technical planning sessions. | L | S |  |  |
|  | 2 | Document functional and technical planning sessions. | L | R |  |  |
| Yes | 3 | Operational and Technical Assessment: Develop and document Operational and Technical Assessment and Current Environment Analysis Results for sizing, capacity planning, and performance purposes. | L | A |  |  |
|  | 4 | Provide a System Landscape, Technical, and Design Document which outlines the high-level system architecture to be used throughout all phases of the project, the technical and business integration with other Judicial Council applications. | L | A |  |  |
|  | 5 | Conduct and document value assessments of Detailed Functional and Technical Requirements (including requirements documents, security, workflow, use cases, and logical diagrams). | L | A |  |  |
| Yes | 6 | Business Process Fit/Gap Analysis: Generate a Business Process Fit/Gap Analysis, including affected systems recommendations and alternative design scenarios, etc. | L | A |  |  |
| Yes | 7 | System Security Strategy and Plans: Perform DMS system security planning and create formal System Security Strategy and Plans in accordance with the Judicial Council security policy. | L | A |  |  |
|  | 8 | Act as primary point of contact with the business. | S | L |  |  |
|  | 9 | Develop a plan and schedule to conduct interviews, group workshops, and surveys to define, gather, refine, and prioritize detailed functional and technical requirements. | L | A |  |  |
|  | 10 | Perform assessment and remediation of the current DMS architecture due to the expanded functionality | L | S |  |  |
|  | 11 | Conduct and document interviews, group workshops, and surveys to define, gather, refine, and prioritize detailed functional and technical requirements. | L | S |  |  |
|  | 12 | Create/provide documentation that specifies all components, system modules, document flows, interface components and associated operations procedures for the DMS test environment. | L | A |  |  |
| Yes | 13 | Software Configuration Management Policies and Procedures: Create documentation that specifies package configuration decisions according to the consensus business rules developed during requirements definition. | L | A |  |  |
|  | 14 | Create documentation that specifies technical requirements to describe the DMS platform, architecture, and integration for related components. | L | A |  |  |
| Yes | 15 | Functional and Technical Requirements: Provide detailed functional and technical requirements including requirements documents, use cases, workflow, and logical diagrams. | L | A |  |  |
|  | 16 | Provide Detailed Design Standards and Design Documents, including configuration settings, based on the detailed functional and technical requirements. | L | A |  |  |
|  | 17 | Facilitate interviews, group workshops, etc to obtain and gain consensus on design. | L | S |  |  |
|  | 18 | Identify and define statewide document exchange standards for those data exchanges not currently defined by Judicial Council but may be required the DMS system. | L | S |  |  |
|  | 19 | Work with Judicial Council partners, owners of external systems, and/or third-party service providers to collect information required to develop and document a detailed interface design and approach (in the Detailed Design Standards and Design Documents) according to Judicial Council standards. | L | S |  |  |
|  | 20 | Define and document any changes to the system security features. | L | A |  |  |
| Yes | 21 | Document/create the Technical System Design Document specifying all components, modules, data stores, reports, interfaces, interface components (TIBCO), Bidder-Proposed Enterprise Technology Tools, and associated operations procedures for the system. | L | A |  |  |
|  | 22 | Review and approve detailed design documentation. | S | L |  |  |
| Yes | 23 | End to End Test Plans: Create/document Unit, Integration, End-to-End, User Acceptance, Document Conversion, Regression, and Security Test Plans. | L | R |  |  |
|  | 24 | Provide Draft and Final Business Solutions Documents for components listed in Section 5.2 of this document. | L | R |  |  |
|  | 25 | Create test environments necessary to support the ongoing application development/configuration including any elements required for supporting the enhanced functions or features. | L | R |  |  |
|  | 26 | Install Bidder-Proposed Enterprise Technology Tools (and any other utilities/tools if required to support the Bidder's methodology) in the test environments necessary to support the ongoing application development/configuration including any elements required for supporting any enhanced functions or features. | L | R |  |  |
|  | 27 | Document/create standards, policies, procedures, and tools for all integration and testing activities. | L | A |  |  |
|  | 28 | Document/create DMS data/document and information management standards, methodologies, and tools to support integration and testing activities. | L | A |  |  |
| Yes | 29 | Final Test Plans and Test Scripts: Provide all Test Plans and Test Scripts in alignment with the Master Test Strategy. | L | A |  |  |
|  | 30 | Establish formal Response Time and Capacity Testing Strategy and Plans. | L | A |  |  |
|  | 31 | Provide and recommend Configuration and Technical Documentation Policies, procedures, and standards in conformance with Software Engineering Institute (SEI) requirements where applicable. | L | A |  |  |
|  | 32 | Establish, document, remediate, and maintain the overall Reports, Interfaces, Conversions, Enhancements and Workflows, Development Schedule. | L | S |  |  |
| Yes | 33 | Document Conversion Migration Strategy and Plan: Provide comprehensive Document Conversion/Migration Strategy and Plan, identification of roles and responsibilities for Bidder and Judicial Council, and policies and procedures to ensure controls are in place. Format includes but not limited to hard copies, MS Office files, PDF, CAD, audio/video, and the next generation CAD etc. on the local drives or FTP sites. | L | A |  |  |
|  | 34 | Define/create DMS implementation and document conversion/migration standards and methodologies. | L | S |  |  |
|  | 35 | Provide and document a Business Process and Organizational Change Management Plan. | L | A |  |  |
|  | 36 | Approve standards and methodologies. | S | A |  |  |
|  | 37 | Provide training materials for initial training and knowledge transfer to the Judicial Council support organization. | L | A |  |  |
|  | 38 | Initial Training and Knowledge Transfer: Provide initial training and knowledge transfer to the support organization, in accordance with the Training and Knowledge Transfer Plan, to support the detailed requirements definition phase of implementation activities. | L | A |  |  |
|  | 39 | Provide a Training Curriculum Document which outlines the training and course content including the course topics and the content to be delivered with each topic. | L | A |  |  |
|  | 40 | Provide formal End-user Training Strategy and Plans to document training requirements and the approach the Judicial Council will use for updating training requirements, development of training curricula, and deploying training for the end-users as required. Include training milestones with clear deliverables for each set of activities. | L | A |  |  |

## Realization

Bidders shall respond with a “Y” or “N” to each requirement in the table below. Failure to provide a “Y” response without providing a comment as to why the requirement cannot be met and an alternative approach may cause the Proposal to be rejected.

# Table B-02-4	Realization Deliverables and Roles and Responsibilities

| Deliverable Associated With Payment | Deliverable Number | Realization Roles and Responsibilities | Bidder | Judicial Council | Bidder Response | Bidder Comments |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1 | Perform all necessary technical design, development, configuration, document conversion/migration, unit testing, and scripting, of system modules as required to provide and implement the design specifications. | L | S |  |  |
|  | 2 | Configuration of package-based parameters and codes tables to provide specific business rules, workflows, and information exchange and interpretation using the functionality of the DMS modules. | L | S |  |  |
|  | 3 | Configure interfaces to non-DMS solutions or non-integrated DMS components using integration tools such as TIBCO at Appellate courts and Judicial Council interfaces that are consistent with the Judicial Council architecture and development standards. | L | S |  |  |
|  | 4 | Configure extensions to DMS “out-of-the-box” functionality within the development toolset, using best practices tools and techniques that are consistent with Judicial Council architecture and development standards. | L | S |  |  |
|  | 5 | Provide and document performance-enhancement adjustments to system software and utilities. | L | A |  |  |
|  | 6 | Manage all configuration and interface development efforts using industry-standard project management tools and methodologies adhering to the Judicial Council standards and guidelines. | L | A |  |  |
|  | 7 | Conduct and document code reviews to ensure customized software and interfaces comply with coding standards, to share knowledge among Bidder and Judicial Council team members, and to reduce defects. | L | S |  |  |
|  | 8 | Review and approve results of Bidder code reviews at the Judicial Council’s discretion. | S | L |  |  |
|  | 9 | Configure automated document conversion/migration uploads into the DMS using best practices tools and techniques that are consistent with Judicial Council architecture and development standards. | L | S |  |  |
|  | 10 | Configure automated document conversion/migration extracts from legacy/existing data files, using best practices tools and techniques that are consistent with Judicial Council architecture and development standards. | S | L |  |  |
|  | 11 | Coordinating and executing manual document uploads if required. | L | S |  |  |
| Yes | 12 | Test Cases and Test Data: Create Test Cases and Test Data that are fully documented and repeatable without consulting assistance. | L | S |  |  |
|  | 13 | Create test environment and documents where required by project, including demonstration of requirements traceability to verify the requirements as specified in the requirements document have been satisfied. | L | S |  |  |
|  | 14 | Conduct all appropriate testing (e.g. unit testing, end-to-end testing, response time and capacity testing, regression testing, parallel testing). | L | S |  |  |
| Yes | 15 | Test Results Documentation: Provide and document test results, Documented Successful Testing Results. | L | A |  |  |
|  | 16 | Validate the system for compliance with the System Security Strategy and Plans. | L | A |  |  |
|  | 17 | Manage the Judicial Council functional, integration, parallel, and regression test environments and associated test data including creation and maintenance during the testing period. | L | R |  |  |
|  | 18 | Review testing results for compliance with policies, procedures, plans, and test criteria and metrics (e.g. defect rates, progress against schedule). | S | L |  |  |
|  | 19 | Coordinate user acceptance testing (e.g. gain user involvement, establish and define acceptance criteria, setting high-level test objectives, establish high-level test scenarios, establish end-to-end test scenarios). | S | L |  |  |
| Yes | 20 | User Acceptance Test: Facilitate and support user acceptance test as prescribed by the Judicial Council, including: establishing adequate test environment based on user acceptance criteria; preparing data to support test scenarios within modified system as well as managing the relationship with all interfaced systems necessary to conduct test; troubleshooting; supporting users to progress through scenarios; simulating interfaces or working with integrated systems to conduct end-to-end tests; supporting document batch/load processing; exercising functionality; and reporting results. | L | S |  |  |
|  | 21 | Conduct user acceptance test. | S | L |  |  |
|  | 22 | The Bidder shall recommend, and upon approval, support the Judicial Council in implementing a shared access to a Defect Tracking System (provided by the Bidder) for purposes of allowing the Judicial Council to initiate, track, and report Judicial Council found defects (i.e., user acceptance testing). | L | A |  |  |
|  | 23 | Notify Bidder in the event the Judicial Council notices a discrepancy between the Judicial Council’s requirements and the requirements document or other Bidder deliverables. | S | L |  |  |
|  | 24 | Correct defects found as a result of testing efforts. | L | A |  |  |
|  | 25 | Review and approve configuration management policies and procedures. | S | L |  |  |
|  | 26 | Perform configuration management activities throughout the life cycle. | L | A |  |  |
|  | 27 | Provide training materials to support end-user training. | L | A |  |  |
|  | 28 | Perform Organizational Readiness Assessment to identify opportunities and resistance to changes. | L | A |  |  |
|  | 29 | Create and maintain the Judicial Council training data as required by the Judicial Council. | L | S |  |  |
|  | 30 | Provide Training and Knowledge Transfer Effectiveness Reports for the Judicial Council support organization. | L | A |  |  |
|  | 31 | Provide and apply appropriate business process and organizational change management tools and activities while ensuring processes are in place for communication. | L | S |  |  |

## Final Preparation

Bidders shall respond with a “Y” or “N” to each requirement in the table below. Failure to provide a “Y” response without providing a comment as to why the requirement cannot be met and an alternative approach may cause the Proposal to be rejected.

# Table B-02-5.	Final Concept Deliverables and Roles and Responsibilities

| Deliverable With Associated Payment | Deliverable Number | Final Concept Activities | Bidder | Judicial Council | Bidder Response | Bidder Comments |
| --- | --- | --- | --- | --- | --- | --- |
| Yes | 1 | Deployment Plans: Provide Initial and Final Deployment Plans (turn-over-to-production plan). | L | A |  |  |
|  | 2 | Coordinate deployment and support activities with applicable Judicial Council sites. | S | L |  |  |
|  | 3 | Perform deployment and support activities with applicable Judicial Council sites. | L | S |  |  |
|  | 4 | Conduct pre-installation business surveys to assess site readiness against a set of best practices checklist criteria. | L | S |  |  |
|  | 5 | Conduct pre-installation technical surveys to assess site readiness against a set of best practices checklist criteria. | S | L |  |  |
|  | 6 | Develop Site-specific Transition Plans that encompass business process, operations (business and IT), and technology support plans that need to be in place to mitigate implementation risk. Coordinate this documentation with site-specific end-user training activities. | L | A |  |  |
| Yes | 7 | Site Training Documentation: Deliver Site-specific training and associated System and User Documentation, including Business Process and Procedures (BPPs) and any changes to policies or procedures. Coordinate with site-specific end-user training activities. | L | S |  |  |
|  | 8 | Provide Recommended Operations and Administration Procedures related to the deployment. | L | A |  |  |
|  | 9 | Install and test new or enhanced non-DMS system components or peripherals. | S | L |  |  |
|  | 10 | Provide Role to Position Mapping Document which outlines the security roles, positions, and authorizations configured in the system. | L | A |  |  |
| Yes | 11 | Documentation Review and Acceptance Guide: Provide a mechanism for Judicial Council representatives to review and accept converted/migrated documents before production deployment of new or upgraded functionality. | L | A |  |  |
| Yes | 12 | Deliver Documentation Conversion Migration: Perform document conversion migration from existing system(s) to the DMS system, by electronic or manual methods and perform selected integration, response time and capacity, end-to-end, and user-acceptance testing to validate that the solution is ready for production. Format includes but not limited to hard copies, MS Office files, PDF, CAD, audio/video, and the next generation CAD etc. on the local drives or FPT sites. | L | S |  |  |
|  | 13 | Track deployment and document migration/conversion status and notification. | L | A |  |  |
| Yes | 14 | Deliver Training and Knowledge Transfer: Provide Training and Knowledge Transfer, in support of developing a Level 2 support team to the Judicial Council support personnel, prior to deployment. | L | A |  |  |
|  | 15 | Provide training materials, including dialogue scripts, for Level 2 support for the system to the Judicial Council and other vendor personnel as applicable. | L | A |  |  |
|  | 16 | Develop/provide Technical Documentation as well as training related to configuration management, installation, development and performance tuning for targeted Judicial Council technical personnel. | L | A |  |  |
|  | 17 | Develop DMS business process support documentation and associated business rules and configuration parameters for targeted Judicial Council project team and business super users. Deliver “train the trainer” training. | L | S |  |  |
|  | 18 | Provide initial End-user Training for the system. | L | S |  |  |
| Yes | 19 | Deliver End User Training Materials: Provide Draft and Final End-user Training Materials for the system. | L | A |  |  |
|  | 20 | Provide communications materials and Site-specific Training Materials. | L | A |  |  |
| Yes | 21 | Organization Change Management Recommendation: Provide recommendations for ongoing business process and organizational change management activities. | L | A |  |  |
|  | 22 | Provide a Post Production Support Strategy which outlines the processes for end-users to obtain support in the post go-live environment. | L | A |  |  |
|  | 23 | Implement business process and organizational change management recommendations. | S | L |  |  |
|  | 24 | Provide formal Business Continuity Strategy and Plans that describes the approach that will be taken to adhere to SLRs and perform business disaster recovery activities. | L | S |  |  |
|  | 25 | Provide a Business Contingency Plan that describes the approach that will be taken during go-live activities. | L | A |  |  |
| Yes | 26 | Batch Job Schedule: Provide Batch Schedule which sequences the execution of automated background jobs for processing with other Judicial Council production jobs. | L | A |  |  |
|  | 27 | Provide metrics regarding scalable and acceptable levels of performance. | L | A |  |  |
|  | 28 | Update the training and knowledge transfer plan as required. | L | A |  |  |
|  | 29 | Develop Level 2 and 3 help desk scripts. | L | A |  |  |
| Yes | 30 | Create Go/No-go Checklist. | L | A |  |  |
|  | 31 | Approve production deployment go/no-go decisions. | L | A |  |  |
|  | 32 | Conduct Go/No-go Meeting and develop Go/No-go Documentation. | L | A |  |  |

## Go Live and Deployment Support

Bidders shall respond with a “Y” or “N” to each requirement in the table below. Failure to provide a “Y” response without providing a comment as to why the requirement cannot be met and an alternative approach may cause the Proposal to be rejected.

# Table B-02-6.	Go Live and Deployment Deliverables and Support Roles and Responsibilities

| Deliverable Associated with Payment | Deliverable Number | Go Live and Deployment Support Roles and Responsibilities | Bidder | Judicial Council | Bidder Response | Bidder Comment |
| --- | --- | --- | --- | --- | --- | --- |
|  | 1 | Provide monthly reports detailing the warranty work (i.e., number and type of defects, status of defects). | L | A |  |  |
|  | 2 | Perform system fixes to correct system-level performance problems that the Bidder was responsible for. | L | A |  |  |
|  | 3 | Perform fixes to correct improperly converted files or tables that the Bidder was responsible for. | L | A |  |  |
|  | 4 | Perform fixes to correct translation or load errors for interfaces that the Bidder was responsible for. | L | A |  |  |
|  | 5 | Perform fixes to correct errors from application configuration or parameter table settings that are not consistent with the intended design and were the responsibility of the Bidder. | L | A |  |  |
|  | 6 | Perform training fixes to correct interpretation and documentation errors related to user or technical training documentation or other training delivery media developed by the Bidder. | L | A |  |  |
|  | 7 | Test the system to ensure that no regression errors are introduced. | L | A |  |  |
|  | 8 | Approve of all Warranty Service fixes with formal sign-off. | S | L |  |  |
|  | 9 | Provide operating system support. | S | L |  |  |
|  | 10 | Monitoring and tuning for performance and backup. | S | L |  |  |
|  | 11 | Provide system refresh/replacement in development and training environments. | S | L |  |  |
|  | 12 | Conduct performance monitoring. | S | L |  |  |
|  | 13 | Update all documentation and related files/deliverables such as: Business Solution documents. Requirements Definition documents. Design and Specification documents. Workflows, Reports, Interfaces, Conversion/Migration, and Enhancements functional and technical specifications. Package Configuration and Development documents as well as any associated system changes. Integration and Testing documents as well as test data/documents. Implementation and Migration Deployment documents. Problem Monitoring and Reporting documents. Change Control documents and associated configuration parameters and system source code. Training documents and associated training data. Knowledge Transfer documents. Operational support processes and procedures. | L | A |  |  |
|  | 14 | Conduct and document an Organizational Change Management Effectiveness Assessment. | L | A |  |  |
|  | 15 | Perform system administration, if required. | S | L |  |  |
|  | 16 | Perform software configuration, if required. | L | S |  |  |
|  | 17 | Perform software customization, if required. | L | S |  |  |
|  | 18 | Perform report development (as requested per approved change order). | L | S |  |  |
|  | 18 | Monitor and tune the system for performance. | S | L |  |  |
|  | 20 | Execute and maintain the Business Contingency Plan. | S | L |  |  |
|  | 21 | Maintain Level 2 and 3 help desk scripts. | S | L |  |  |
|  | 22 | Conduct ongoing end-user training. | S | L |  |  |
|  | 23 | Install new or enhanced software functions or features. | S | L |  |  |
|  | 24 | Provide and maintain System Road Map. | S | L |  |  |
|  | 25 | Participate in ongoing review of DMS architecture and recommend any modifications to architecture design as it may relate to the system. | L | S |  |  |
|  | 26 | Refine, configure and maintain high-level release-specific system architectures. | L | S |  |  |
|  | 27 | Maintain “End State” system architecture. | S | L |  |  |
|  | 28 | Document/create Maintenance and Repair Policies and Procedures. | L | A |  |  |
|  | 29 | Document/create a System Maintenance Plan (e.g. committed and proposed work schedules). | L | A |  |  |
|  | 30 | Maintain all revisions to the plan (e.g. committed and proposed work schedules). | S | L |  |  |
|  | 31 | Provide system maintenance plan for all categories of maintenance services (e.g. Minor Enhancements, Corrective Maintenance, Preventative Maintenance, Adaptive Maintenance, and Perfective Maintenance) as described above. | S | L |  |  |
|  | 32 | Provide technical and functional support to the Judicial Council as directed by the Judicial Council. | L | S |  |  |
|  | 33 | Provide business hours and off-hours Go live and Deployment support. | L | S |  |  |
|  | 34 | Perform diagnostics on software and services. | L | S |  |  |
|  | 35 | Recommend database management system tuning changes. | L | S |  |  |
|  | 36 | Provide Level 1 help desk with coordination of user support activities (including “how to” support and user account and password administration). | S | L |  |  |
|  | 37 | Provide Level 2 help desk. | L | S |  |  |
|  | 38 | Provide Level 3 help desk. | L | S |  |  |
|  | 39 | Respond to escalated trouble ticket items in accordance with established procedures. | L | S |  |  |
|  | 40 | Establish priority of trouble ticket items / service requests. | S | L |  |  |
|  | 41 | Adhere to Service-level Requirements (SLRs) in Section 0. | L | A |  |  |
|  | 42 | Provide Service-level Performance Reports against each SLR including trends for each and summary view. | L | A |  |  |
|  | 43 | Provide and implement improvement plans for performance measures that do not meet SLRs. | L | A |  |  |
| Yes | 44 | Sign-off Site Data Migration: Approve and sign-off on all site-specific migrated data. | S | L |  |  |
|  | 45 | Provide on-site implementation support. | L | S |  |  |
|  | 46 | Conduct post-implementation acceptance tests and provide results. | L | S |  |  |
|  | 47 | Review/approve post-implementation acceptance test results. | S | A |  |  |
|  | 48 | Provide Maintenance Production Release Plans and schedules. | L | A |  |  |
|  | 49 | Participate in scheduling releases (e.g. upgrades and/or ongoing configuration changes). | L | A |  |  |
|  | 50 | Review configuration management results. | S | L |  |  |
|  | 51 | Recommend and document process and procedures associated with change requests. | L | R |  |  |
|  | 52 | Provide ongoing end-user training for improving “how-to-use” skills related to the system. | S | L |  |  |
|  | 53 | Assess effectiveness of business process and organizational change management activities. | L | S |  |  |
|  | 54 | Provide Roadmap for the Deployment of subsequent site(s). | L | A |  |  |
|  | 55 | Document Successful Deployment | L | A |  |  |
| Yes | 56 | Perform Phase Closeout including system tuning activities, assessment of knowledge transfer tasks, transfer project artifacts to project repository, lessons learned document, update Business Solution, and transition support to COE and/or Shared Services organization. | L | A |  |  |
|  | 57 | Warranty Services will be provided upon final acceptance as stipulated in the contract. | L | A |  |  |
|  | 58 | Provide processes and procedures for tracking and reporting the status of all warranty services. | L | A |  |  |

Per RFP requirements (see RFP Appendix B-02, Implementation and Support Requirements), the Contractor must develop Project Deliverables in the form and format agreed to by the Judicial Council and Contractor using the Deliverables Expectations Document (DED), and approved by the Judicial Council. No work will be performed on any deliverable associated with a payment milestone until the DED has been approved in writing by the Judicial Council and or The Appellate Courts. As each payment milestone Project Deliverable is submitted, the Contractor must include a copy of the Project Deliverable’s Expectation Document as the cover sheet. See Figure A-1 below for a template to be used for Deliverable Expectations Document during projects.

As part of their Proposals, Bidders must provide a sample DED for “Risk Management Plan” deliverables defined within the RFP, using the DED template in Figure A-1 and a sample deliverable for the same.  Submission of DEDs for these deliverables will be evaluated as part of the Bidder Solution.  Deliverables for which the Bidder has to complete a DED within Proposal.

- Template of Project Deliverable Expectation Document (Bidder to Repeat for Each Payment Deliverable Required DED Below)

| Project Deliverable Expectations Document |
| --- |
| Project Deliverable Number: | Title of Deliverable: <Insert> |
| Proposal Reference: <Insert> | Contract Reference: |
| Frequency: <Insert> | Draft Submission Due: <Insert> |
| State’s Draft Review and Comment Period: XX Days | Final Submission Due: XX Days after receipt of draft comments |
| Approval Required: Yes/No | Distribution: JUDICIAL COUNCIL PM – one hard copy and one soft copy Project Oversight Contractor – one soft copy |
| Contractor: Complete shaded area below |
| Prepared by (please print): | Date Submitted: |
| Date Submitted 2: | Date Submitted 3: |
| Phone Number: | FAX: |
| E-mail: |
| Deliverable Acceptance Criteria (include SOW requirements (and or requirement modifications agreed to by JUDICIAL COUNCIL and or Appellate Courts through operational change processes), format and content description provided by Contractor related to deliverable as agreed to by JUDICIAL COUNCIL and or Appellate Courts ). <Insert Proposed Format and Content Description for Each Required DED> |
| JUDICIAL COUNCIL Approval/Comments |
| Approved by: | Date: |
| Signature: |
| Comments: |

## Section C – Requirements and Business Solution Response Documentation

### Requirements Overview

This section of the Statement of Work consists of all Requirements and Bidder Approach Documentation for the Document Management System Program.

### Instructions

The Bidder must insert the following specified Requirements and Business Solution Response Documentation following the title pages provided in Section C below. Each of the title pages refers to the specific requirement for that document as specified in the RFP and provided in the Bidder’s Final Proposal.

Administrative Requirements - Responses to every requirement in RFP Section IV, Administrative Requirements, including all completed forms contained in RFP Appendix C, Bid Response Forms.

Proposed Solutions Requirements - Responses to every requirement in RFP Section V, RFP Appendix B-01 Technical Requirements

Technical Requirements- Responses to every requirement in the RFP Section, Appendix B-01, Technical Requirements.

Implementation and Support Requirements- Responses to every Bidder experience and project staff organization response requirements in RFP Appendix B02 Implementation Support Requirements.. and RFP Appendix B-03a Appellate Courts DMS Requirements Spec

Reports, Interfaces and Conversions- Responses should address the requirements outlines in Appendix E- Reports, Interfaces, Conversions

Pricing Proposal - Responses to every functional, technical, implementation and maintenance and support approach response requirements in RFP Section VI.

Optional Future Implementation – Response to the Judicial Council future optional implementations  including and understanding of the process for scoping and executing projects as it applies to the Judicial Council utilizing the information provided in RFP Appendix B-04 – Optional Future Implementation.

Section D – Document Management System Program Glossary

### General

This section of the Statement of Work contains the Document Management System Program Glossary defined in Appendix G, Glossary, of the RFP.

Document Management System Program Glossary